Phase 4:

Change Request

Description:

An additional requirement was brought in very late to implement an SMS Notification System to notify the patients about their scheduled appointments.

Impact Analysis:

This means that we have to use a third-party SMS Gateway API and also make changes to the database to save and check the mobile numbers. It breaks the Waterfall process as we have to go to the design phase again.

Risk Analysis:

There is a possibility that the project will take longer to be finished and the overall cost will be higher due to the purchasing of APIs.

Decision:

Approved. The feature is very important to help the clinic get fewer "no-show" patients and operate more efficiently even if we are delayed a little.